Proposal of Works
ASD Essential 8 & Security Governance Audit
ACSC Maturity Level 1-3 Verification, ISO 27001 & APRA CPS 234 Audit

| Document Control | Details |
| --- | --- |
| Prepared For Client | [Client Organisation Name] |
| Prepared By | Force Fortitude Pty Ltd (ABN: 42 691 602 276) |
| Lead Assessor | Mo Qasim (Founder & Principal Assessor, NV2) |
| Proposal Version | 1.0 (Final) |
| Proposal ID | FF-PROP-ASD8-2026-05 |
| Date Issued | August 2026 |
| Validity | 30 Days from Issue |

# 1. Executive Summary & Objective

Force Fortitude Pty Ltd is pleased to present this Proposal of Works for an ASD Essential Eight Maturity Assessment and Cyber Governance Audit. The Australian Cyber Security Centre (ACSC) Essential Eight framework provides the gold-standard mitigation strategies to protect organisations against cyber threats.

Our assessment evaluates your organisation's current maturity across all eight mitigation strategies against Maturity Level 1, Level 2, and Level 3 criteria, delivering an actionable hardening roadmap.

# 2. Assessment Scope Across the 8 Mitigation Strategies

| Mitigation Strategy | Audit Focus & Verification Method | Target Maturity Level |
| --- | --- | --- |
| 1. Application Control | Airlock / AppLocker allowlisting audit across workstations & servers | Maturity Level 1 - 3 |
| 2. Patch Applications | Vulnerability assessment & 48-hour critical patch policy check | Maturity Level 1 - 3 |
| 3. Configure MS Office Settings | Macro blocking & OLE package execution restriction verification | Maturity Level 1 - 3 |
| 4. User Application Hardening | Browser extension restrictions, Java/Flash blocking & web audit | Maturity Level 1 - 3 |
| 5. Restrict Admin Privileges | Domain Admin & Local Admin rights audit, PAM & LAPS review | Maturity Level 1 - 3 |
| 6. Patch Operating Systems | OS patch management cycle & end-of-life OS identification | Maturity Level 1 - 3 |
| 7. Multi-Factor Authentication | MFA enforcement across Entra ID, VPN, remote access & O365 | Maturity Level 1 - 3 |
| 8. Daily Backups | Immutable backup verification, restoration testing & air-gapping | Maturity Level 1 - 3 |

# 3. Assessment Methodology & Governance Frameworks

Our assessment methodology aligns with TAFE NSW Essential Eight Assessor qualifications and Defence Force Cyber College ISMS Lead Auditor standards:

• Technical Evidence Collection: Group Policy (GPO) inspection, Entra ID configuration audit, registry policy verification, and endpoint sampling.
• Gap Analysis & Maturity Scoring: Rating each strategy against ACSC Maturity Level 1, 2, or 3 specifications.
• Alignment Mapping: Mapping findings to APRA CPS 234, Privacy Act 1988, and ISO 27001 Annex A.12.6 controls.

# 4. Pricing & Investment Schedule

| Audit Component | Duration | Daily Rate (ex-GST) | Total Price (ex-GST) |
| --- | --- | --- | --- |
| Essential Eight Technical Configuration Audit | 3 Days | $1,600 | $4,800 |
| Policy, Governance & Compliance Alignment | 2 Days | $1,600 | $3,200 |
| Maturity Report & Executive Roadmap Compilation | 1 Day | $1,600 | $1,600 |
| TOTAL INVESTMENT | 6 Days | - | $9,600 AUD |
| GST (10%) | - | - | $960 AUD |
| TOTAL INCLUDING GST | 6 Days | - | $10,560 AUD |

# 7. Key Personnel & Founder Profile

| MO QASIM Founder & Principal Consultant Senior Cyber Security Specialist CLEARANCE: NV2 (Negative Vetting 2) EDUCATION: Masters in Cyber Security Engineering (UNSW) LOCATION: Sydney, NSW CONTACT: mo@forcefortitude.com | Professional Summary & Defence Pedigree: Mo Qasim is a Cyber Governance and Penetration Testing Specialist holding an active NV2 Security Clearance with over a decade of experience across the Australian Defence Force (Air Force / RAAF), government entities, healthcare, and enterprise networks. Former Systems & Cyberspace Security Integration Analyst for domestic and international Defence operations across Protected and Secret domains. Experienced in conducting internal, external, web application, API, mobile (iOS/Android) penetration testing, and digital forensics scrutiny. Certifications & ADF Training: • Information Technology Security Officers Course (Defence Force Cyber College 2024) • ISMS Lead Auditor (Defence Force Cyber College 2024) • Joint Vulnerability Assessment Analyst (Defence Force Cyber College 2023) • Essential Eight Assessment Specialist (TAFE NSW 2023) • CCNA 1, 2 & 3 Scaling Networks ¦ MOC Virtualization & Cloud Security Recognised Bug Bounty & Vulnerability Disclosure Researcher: • Attorney-General's Department • Australia Post • Western Australia Department of Education & WA Office of Digital Government • Australian Department of Health & Australian Institute of Health & Welfare Honours & Medals: • Australian Defence Medal • Australian Operational Service Medal (Greater Middle East Operation) • Operational Service Badge (Military) ¦ Air Force Appreciation Medal |
| --- | --- |

# 8. Terms & Conditions

### 1. Definitions & Interpretation

In this agreement, 'Force Fortitude' means Force Fortitude Pty Ltd (ABN 42 691 602 276). 'Customer' means the entity listed in the Document Control schedule. 'Services' means the cybersecurity consulting and testing services described herein.

### 2. Engagement & Scope

Force Fortitude agrees to perform the Services in a professional, timely, and workmanlike manner using qualified security personnel holding relevant industry certifications and security clearances.

### 3. Client Authorization & Access

The Customer warrants that it has full legal authority to authorize Force Fortitude to conduct security testing, vulnerability scanning, and evidence analysis on the designated systems and scope listed in Section 3.

### 4. Confidentiality & Non-Disclosure

All information, data, findings, and reports generated during the engagement shall remain strictly confidential. Force Fortitude stores all test data in hardware-encrypted, Australian-sovereign environments complying with the Privacy Act 1988 (Cth).

### 5. Deliverables & Acceptance

Force Fortitude will issue draft executive and technical findings reports upon completion. The Customer has fourteen (14) business days to provide review feedback prior to final report issuance.

### 6. Fees, Pricing & Payment

Fees are quoted in Australian Dollars ($ AUD) exclusive of GST. Invoices are payable within fourteen (14) business days of draft report issuance. Out-of-hours testing requested by the Customer will incur standard weekend/holiday loadings.

### 7. Intellectual Property

The Customer retains ownership of all proprietary data. Force Fortitude grants a perpetual, non-exclusive, royalty-free license to the Customer to use all final reports and remediation guidance.

### 8. Limitation of Liability

To the maximum extent permitted under New South Wales law, Force Fortitude's aggregate liability under this agreement shall be limited to the total fees paid by the Customer for the specific engagement.

### 9. Governing Law

This proposal and resulting contract shall be governed by and construed in accordance with the laws of the State of New South Wales, Australia.

# 9. Agreement of Work

Force Fortitude Pty Ltd requests that [Client Organisation Name] indicates formal acceptance and agreement with the proposal of work to be undertaken by signing and returning this document below.

Upon receipt of the signed agreement and purchase order, Force Fortitude will schedule the project commencement meeting.

| Client Organisation: | [Client Organisation Name] |
| --- | --- |
| Authorised Signature: |  |
| Printed Name: |  |
| Job Title / Role: |  |
| Date of Signature: |  |